TUNERS

MIU Car Club — Backend Task Breakdown

Phase 2  |  Spring 2026  |  SWE230 Web Application Development

| Yasser | Hussein | Nour | Farah | Yousef |
| --- | --- | --- | --- | --- |
| Login | Apply Form | Admin / About | Dashboard | Courses |

# Phase 0 — Shared Setup (Do This First, Together)

Yasser leads this phase. All other members pull the completed skeleton before writing their own feature code.

## 0.1  Project Initialisation

- Run: npm init -y in the project root

- Install: npm install express mongoose dotenv bcryptjs jsonwebtoken express-validator multer cors helmet express-rate-limit

- Install dev: npm install --save-dev nodemon

- Add to package.json scripts — "dev": "nodemon server.js" and "start": "node server.js"

- Create .env: PORT=3000, MONGO_URI=..., JWT_SECRET=..., JWT_EXPIRE=7d

- Create .gitignore: node_modules/, .env, uploads/

## 0.2  MVC Folder Structure

- config/db.js — Mongoose connection helper

- models/ — one file per schema (User, Application, Course, RoomStatus, RoomBooking)

- controllers/ — one file per feature

- routes/ — one file per feature, mounted in server.js

- middleware/auth.js — protect() and authorize() functions

- middleware/errorHandler.js — central 4-param error middleware

- utils/errorResponse.js — class ErrorResponse extends Error

- uploads/ — Multer file destination (in .gitignore)

- server.js — entry point

## 0.3  server.js Wiring

- Import connectDB and call it before app.listen()

- Apply: express.json(), cors(), helmet()

- Mount routers: /api/v1/auth, /api/v1/applications, /api/v1/users, /api/v1/room, /api/v1/courses, /api/v1/members

- Serve uploads folder: app.use('/uploads', express.static('uploads'))

- Register 404 catch-all route

- Register errorHandler middleware LAST

## 0.4  Shared Utilities

- utils/errorResponse.js — class ErrorResponse extends Error with statusCode property

- middleware/errorHandler.js — catch CastError (404), ValidationError (400), code 11000 (409), JWT errors (401)

- middleware/auth.js — protect(): reads 'Bearer <token>' header, jwt.verify(), attaches req.user

- middleware/auth.js — authorize(...roles): checks req.user.role, sends 403 if not in allowed list

- Test with GET /api/v1/health returning { status: 'ok' } before everyone branches off

# Member 1 — Yasser  |  Login Page

| Pages | index.html + script.js (under /Mohamed/ folder) |
| --- | --- |
| Model | User |
| Routes | POST /api/v1/auth/register POST /api/v1/auth/login GET /api/v1/auth/logout GET /api/v1/auth/me |

## Tasks

Step 1 — User Model  (models/User.js)

- Fields: name (String, required), email (String, required, unique, regex validated), password (String, required, minlength:6, select:false), universityId (String, required), role (String, enum:['member','admin'], default:'member'), badges ([String], default:[])

- Pre-save hook: if password is modified → bcrypt.genSalt(10) → bcrypt.hash()

- Instance method matchPassword(entered) → bcrypt.compare(entered, this.password)

- Instance method getSignedJwt() → jwt.sign({ id, role }, JWT_SECRET, { expiresIn: JWT_EXPIRE })

Step 2 — Auth Controller  (controllers/authController.js)

- register(req,res,next) — validate body → User.create() → getSignedJwt() → 201 + token

- login(req,res,next) — findOne by email with .select('+password') → matchPassword() → if fail 401 → 200 + token

- logout(req,res,next) — return 200 { success:true, message:'Logged out' }

- getMe(req,res,next) — protected, return req.user (set by protect middleware)

Step 3 — Validation  (express-validator)

- register: body('name').notEmpty(), body('email').isEmail(), body('password').isLength({min:6}), body('universityId').notEmpty()

- login: body('email').isEmail(), body('password').notEmpty()

- Write runValidation middleware: calls validationResult(), returns 400 with errors array if any exist

Step 4 — Auth Routes  (routes/auth.js)

- POST /api/v1/auth/register → [validateRegister, runValidation, register]

- POST /api/v1/auth/login    → [validateLogin, runValidation, login]

- GET  /api/v1/auth/logout   → logout

- GET  /api/v1/auth/me       → [protect, getMe]

Step 5 — Frontend Integration  (script.js)

- Replace localStorage login logic with fetch('POST /api/v1/auth/login', { email, password })

- On 200: store JWT in sessionStorage as 'token', redirect to member dashboard

- On 401: display the error message from response.error

- Write a shared helper getAuthHeaders() → { Authorization: 'Bearer ' + token } — share this with all team members

- Logout handler: clear sessionStorage token, redirect to login page

# Member 2 — Hussein  |  Apply Form Page

| Page | tuners.html (under /Hussein/ folder) |
| --- | --- |
| Model | Application |
| Routes | POST /api/v1/applications |

## Tasks

Step 1 — Application Model  (models/Application.js)

- Fields: name (String, required), email (String, required, isEmail match), studentId (String, required), year (String, required, enum:['1st','2nd','3rd','4th']), committee (String, required), major (String, required), instrument (String), hear (String), reason (String, required, maxlength:500), phone (String, required, match: 11-digit regex), status (String, enum:['pending','accepted','rejected'], default:'pending'), date (Date, default:Date.now)

- Add unique index on email to prevent duplicate applications per session, or a compound index on (email + studentId)

Step 2 — Application Controller  (controllers/applicationController.js)

- submitApplication(req,res,next) — validate body → Application.create() → 201 + created document

- Catch code 11000 (duplicate key) → return 409 'You have already submitted an application'

- Catch ValidationError → return 400 with array of field error messages

Step 3 — Validation  (express-validator)

- body('name').notEmpty().trim().isLength({ max:100 })

- body('email').isEmail().normalizeEmail()

- body('studentId').notEmpty()

- body('phone').matches(/^[0-9]{11}$/).withMessage('Phone must be exactly 11 digits')

- body('reason').notEmpty().isLength({ max:500 })

- body('committee').notEmpty()

- body('year').isIn(['1st','2nd','3rd','4th'])

Step 4 — Route  (routes/applications.js)

- POST /api/v1/applications → [validateApplication, runValidation, submitApplication]  (public — no auth required)

Step 5 — Frontend Integration  (tuners.html)

- Replace localStorage.getItem('applications') push with fetch('POST /api/v1/applications', formBody)

- On 201: show success message and disable submit button to prevent duplicates

- On 400: show individual field validation errors next to each input

- On 409: show 'You have already applied' banner

# Member 3 — Nour  |  Admin Dashboard + About Us

| Pages | Admin_Dashboard.html + About_us.html (under /Nour/ folder) |
| --- | --- |
| Models | User (shared) · Application (shared) · RoomStatus |
| Routes | GET+POST+PUT+DELETE /api/v1/users GET+PATCH+DELETE /api/v1/applications PUT /api/v1/room |

## Tasks

Step 1 — Confirm authorize('admin') middleware exists  (coordinate with Yasser)

- Import authorize from middleware/auth.js in all admin route files

- Test: send a request with a member-role token to GET /api/v1/users — confirm you receive 403 Forbidden

Step 2 — RoomStatus Model  (models/RoomStatus.js)

- Fields: status (String, enum:['Open','Closed','Occupied'], default:'Closed'), updatedBy (ObjectId ref User), updatedAt (Date, default:Date.now)

- Use singleton pattern: always findOneAndUpdate with upsert:true — there is only ever one document

Step 3 — User CRUD  (controllers/userController.js)

- getAllUsers — Admin only. User.find().select('-password'), sorted by name

- getUserById — Admin only. findById, 404 ErrorResponse if not found

- createUser — Admin only. User.create(req.body), password auto-hashed by pre-save hook

- updateUser — Admin only. findByIdAndUpdate with { new:true, runValidators:true }, do NOT update password through this route

- addBadge — Admin only. findByIdAndUpdate using $addToSet: { badges: req.body.badge }

- deleteUser — Admin only. findByIdAndDelete, 404 if not found

Step 4 — Applications Admin Endpoints  (add to controllers/applicationController.js)

- getAllApplications — Admin only. Application.find().sort({ date: -1 })

- updateApplicationStatus — Admin only. PATCH by ID, update status to 'accepted' or 'rejected'

- deleteApplication — Admin only. findByIdAndDelete, 404 if not found

Step 5 — Room Status Toggle  (controllers/roomController.js)

- updateRoomStatus(req,res,next) — Admin only. Validate req.body.status is in enum. RoomStatus.findOneAndUpdate({}, { status, updatedBy: req.user.id, updatedAt: Date.now() }, { upsert:true, new:true })

Step 6 — Routes

- GET    /api/v1/users            → [protect, authorize('admin'), getAllUsers]

- GET    /api/v1/users/:id        → [protect, authorize('admin'), getUserById]

- POST   /api/v1/users            → [protect, authorize('admin'), createUser]

- PUT    /api/v1/users/:id        → [protect, authorize('admin'), updateUser]

- PATCH  /api/v1/users/:id/badge  → [protect, authorize('admin'), addBadge]

- DELETE /api/v1/users/:id        → [protect, authorize('admin'), deleteUser]

- GET    /api/v1/applications     → [protect, authorize('admin'), getAllApplications]

- PATCH  /api/v1/applications/:id → [protect, authorize('admin'), updateApplicationStatus]

- DELETE /api/v1/applications/:id → [protect, authorize('admin'), deleteApplication]

- PUT    /api/v1/room             → [protect, authorize('admin'), updateRoomStatus]

Step 7 — Frontend Integration  (Admin_Dashboard.html)

- On page load: fetch('GET /api/v1/auth/me') — if not admin, redirect to login immediately

- Load users table: fetch('GET /api/v1/users', getAuthHeaders())

- Load applications table: fetch('GET /api/v1/applications', getAuthHeaders())

- Wire application status buttons to PATCH /api/v1/applications/:id with { status }

- Wire delete buttons to DELETE /api/v1/applications/:id and DELETE /api/v1/users/:id

- Wire room status toggle to PUT /api/v1/room with { status: selectedStatus }

- All of the above use AJAX fetch — no page reloads

# Member 4 — Farah  |  Member Dashboard + Home Page

| Pages | member_dashboard.html + home_page.html (under /Farah/ folder) |
| --- | --- |
| Models | User (shared) · RoomBooking · RoomStatus (shared with Nour) |
| Routes | GET+PUT /api/v1/members/me GET /api/v1/room POST /api/v1/room/book |

## Tasks

Step 1 — RoomBooking Model  (models/RoomBooking.js)

- Fields: member (ObjectId ref User, required), time (String, required), status (String, enum:['pending','approved','rejected'], default:'pending'), createdAt (Date, default:Date.now)

Step 2 — Member Profile Controller  (controllers/memberController.js)

- getProfile(req,res,next) — protected. User.findById(req.user.id).select('-password').populate('enrolledCourses') → 200 + data

- updateProfile(req,res,next) — protected. Allow updating name, email, universityId freely. If newPassword in body: first call matchPassword(oldPassword) → if fail return 400 'Old password incorrect'. If pass: set user.password = newPassword then user.save() — NEVER use findByIdAndUpdate for passwords, it skips the pre-save bcrypt hook

Step 3 — Room Read + Booking  (controllers/roomController.js — coordinate with Nour)

- getRoomStatus(req,res,next) — protected (any member). RoomStatus.findOne() → return status string. If no document exists yet return { status: 'Closed' }

- submitBookingRequest(req,res,next) — protected. First check current room status: if not 'Open' → 400 'Room is not currently available for booking'. Otherwise create RoomBooking with { member: req.user.id, time: req.body.time } → 201 + booking doc

Step 4 — Validation

- updateProfile: body('email').optional().isEmail(), body('newPassword').optional().isLength({min:6}), body('oldPassword').if(body('newPassword').exists()).notEmpty().withMessage('Old password required to set a new one')

- bookRoom: body('time').notEmpty().withMessage('Please provide a booking time')

Step 5 — Routes

- GET  /api/v1/members/me      → [protect, getProfile]

- PUT  /api/v1/members/me      → [protect, validateUpdate, runValidation, updateProfile]

- GET  /api/v1/room            → [protect, getRoomStatus]

- POST /api/v1/room/book       → [protect, validateBooking, runValidation, submitBookingRequest]

Step 6 — Frontend Integration

- member_dashboard.html on load: fetch('GET /api/v1/members/me') → populate name, universityId, badges list, enrolled courses

- Profile edit form: fetch('PUT /api/v1/members/me', updatedFields) with AJAX — show success toast on 200, show error on 400

- Room status widget: fetch('GET /api/v1/room') and display color-coded badge (green=Open, red=Closed, orange=Occupied)

- Book room form: fetch('POST /api/v1/room/book', { time }) — show confirmation message on 201, show 'Room unavailable' on 400

- home_page.html: call GET /api/v1/room (no auth needed — if you want it truly public, add a separate public GET route without protect middleware)

# Member 5 — Yousef  |  Courses Page

| Page | Courses.html (under /Youssef/ folder) |
| --- | --- |
| Model | Course |
| Routes | GET /api/v1/courses GET /api/v1/courses/:id POST /api/v1/courses DELETE /api/v1/courses/:id |

## Tasks

Step 1 — Course Model  (models/Course.js)

- Fields: title (String, required, trim, maxlength:100), desc (String, required, maxlength:500), img (String — URL or local upload path), createdBy (ObjectId ref User), createdAt (Date, default:Date.now)

- Add index on title for faster searches

Step 2 — Course Controller  (controllers/courseController.js)

- getCourses(req,res,next) — Public. Pagination: const { page=1, limit=10 } = req.query; .skip((page-1)*limit).limit(Number(limit)). Return { success, count, total, page, data }

- getCourseById(req,res,next) — Public. findById, 404 ErrorResponse if not found

- createCourse(req,res,next) — Admin only. If req.file exists set img = req.file.path else use req.body.img. Course.create() → 201 + doc

- deleteCourse(req,res,next) — Admin only. findByIdAndDelete, 404 if not found

Step 3 — Multer File Upload  (for course images)

- Configure diskStorage: destination = 'uploads/', filename = Date.now() + '-' + file.originalname

- Add fileFilter: only allow mimetype starting with 'image/' — reject others with 400

- Set limits: { fileSize: 3 * 1024 * 1024 } (3MB max)

- Export upload = multer({ storage, fileFilter, limits }) and use upload.single('img') on the POST route

Step 4 — Validation

- body('title').notEmpty().trim().isLength({ max:100 })

- body('desc').notEmpty().isLength({ max:500 })

Step 5 — Routes  (routes/courses.js)

- GET    /api/v1/courses      → getCourses  (public)

- GET    /api/v1/courses/:id  → getCourseById  (public)

- POST   /api/v1/courses      → [protect, authorize('admin'), upload.single('img'), validateCourse, runValidation, createCourse]

- DELETE /api/v1/courses/:id  → [protect, authorize('admin'), deleteCourse]

Step 6 — Frontend Integration  (Courses.html)

- Replace localStorage.getItem('courses') with fetch('GET /api/v1/courses?page=1&limit=10')

- Render course cards dynamically from response data array

- Add Previous / Next pagination buttons that change the ?page= param — this covers the Pagination bonus

- Admin add-course form: use FormData object (not JSON) so the image file is included. fetch('POST /api/v1/courses', formData) with getAuthHeaders() but WITHOUT Content-Type header (let the browser set multipart boundary automatically)

- Delete button: fetch('DELETE /api/v1/courses/:id', getAuthHeaders()) — only render for admin users

- Determine admin status from /api/v1/auth/me on page load

# Full Endpoint Reference

Auth column: — = public,  checkmark = any logged-in member,  A = admin only

| Owner | Method | Endpoint | Auth | Code |
| --- | --- | --- | --- | --- |
| Yasser | POST | /api/v1/auth/register | — | 201 |
| Yasser | POST | /api/v1/auth/login | — | 200 |
| Yasser | GET | /api/v1/auth/logout | — | 200 |
| Yasser | GET | /api/v1/auth/me | ✓ | 200 |
| Hussein | POST | /api/v1/applications | — | 201 |
| Nour | GET | /api/v1/users | A | 200 |
| Nour | GET | /api/v1/users/:id | A | 200 |
| Nour | POST | /api/v1/users | A | 201 |
| Nour | PUT | /api/v1/users/:id | A | 200 |
| Nour | PATCH | /api/v1/users/:id/badge | A | 200 |
| Nour | DELETE | /api/v1/users/:id | A | 200 |
| Nour | GET | /api/v1/applications | A | 200 |
| Nour | PATCH | /api/v1/applications/:id | A | 200 |
| Nour | DELETE | /api/v1/applications/:id | A | 200 |
| Nour | PUT | /api/v1/room | A | 200 |
| Farah | GET | /api/v1/members/me | ✓ | 200 |
| Farah | PUT | /api/v1/members/me | ✓ | 200 |
| Farah | GET | /api/v1/room | ✓ | 200 |
| Farah | POST | /api/v1/room/book | ✓ | 201 |
| Yousef | GET | /api/v1/courses | — | 200 |
| Yousef | GET | /api/v1/courses/:id | — | 200 |
| Yousef | POST | /api/v1/courses | A | 201 |
| Yousef | DELETE | /api/v1/courses/:id | A | 200 |

# Team Coordination

## Branching Strategy

- Protect main branch — no direct pushes

- Each member uses their own branch: feature/yasser-auth, feature/hussein-apply, feature/nour-admin, feature/farah-dashboard, feature/yousef-courses

- Open a Pull Request when your feature is ready; at least one other member reviews before merging

- Each member must commit their own code — GitHub contributor graph is graded (10 pts per person)

## Shared File Ownership

| File | Owner | Others |
| --- | --- | --- |
| models/User.js | Yasser | Nour + Farah import only |
| models/Application.js | Hussein | Nour imports only |
| models/RoomStatus.js | Nour | Farah imports only |
| middleware/auth.js | Yasser | Everyone imports protect / authorize |
| middleware/errorHandler.js | Yasser | Everyone calls next(err) |
| controllers/roomController.js | Nour + Farah coordinate | Nour = write, Farah = read |
| utils/errorResponse.js | Yasser | Everyone uses new ErrorResponse(msg, code) |

## Evaluation Checklist (80 pts)

| Criteria | Points | Covered By | Done? |
| --- | --- | --- | --- |
| MVC & Routing | 15 | All members | ☐ |
| Sessions & Authentication | 5 | Yasser | ☐ |
| External API & Responsive UI | 5 | Yousef / Farah | ☐ |
| Uploading Files (Multer) | 5 | Yousef | ☐ |
| Error Handling | 5 | All members | ☐ |
| Data Validation (frontend + backend) | 10 | All members | ☐ |
| CRUD (users, applications, courses) | 15 | Nour, Hussein, Yousef | ☐ |
| AJAX / Fetch (no page reload) | 5 | All members | ☐ |
| UI/UX Quality | 5 | All members | ☐ |
| Innovation | 10 | Team decision | ☐ |
| BONUS: Pagination & Localization | +5 | Yousef | ☐ |
| BONUS: Deployment & Domain | +5 | Yasser | ☐ |
| BONUS: HTTPS | +5 | Yasser | ☐ |